WEEK 1 REPORT

Project Planning and Strategy for ML Pipeline

Student: Madhan Kumar S

Internship: Machine Learning Engineer Intern

Organization: YuvaIntern

Project: Breast Cancer Diagnostic Classification using Machine Learning

Prepared: 28 August 2026

# Table of Contents

1. Executive Summary

2. Introduction and Literature Review

3. Problem Definition

4. Objectives and Success Criteria

5. Dataset and Data Strategy

6. Proposed End-to-End ML Pipeline

7. Technology Stack

8. Project Methodology

9. Timeline and Milestones

10. Critical Path and Dependencies

11. Resource Requirements

12. Risk Management

13. Testing and Quality Strategy

14. Deployment Strategy

15. Strategic Roadmap

16. Expected Outcomes

17. Conclusion

18. References

# 1. Executive Summary

This report presents the project planning and implementation strategy for Breast Cancer Diagnostic Classification using Machine Learning. The objective is to design an end-to-end, reproducible machine learning workflow that begins with problem definition and public-data acquisition and progresses through preprocessing, feature engineering, model implementation, validation, optimization and deployment planning. The project uses the Breast Cancer Wisconsin (Diagnostic) dataset, a public binary-classification dataset with 569 samples and 30 numeric predictive features. The dataset is distributed through the UCI Machine Learning Repository and is also available through scikit-learn. The project is educational and demonstrates ML engineering practices; it is not intended for clinical diagnosis or medical decision-making.

# 2. Introduction and Literature Review

Machine learning projects are most reliable when they are treated as engineering pipelines rather than isolated model-training exercises. A complete workflow normally includes problem framing, data understanding, preprocessing, feature engineering, model selection, validation, experimentation, packaging and deployment. Classical supervised-learning literature emphasizes separating training and evaluation data, controlling model complexity and using metrics aligned with the decision objective. Scikit-learn provides reusable estimators and pipelines that make these practices easier to reproduce.

The selected dataset represents measurements computed from digitized images of fine-needle aspirate samples. It contains 30 real-valued features describing characteristics such as radius, texture, perimeter, area, smoothness, compactness, concavity, concave points, symmetry and fractal dimension. The two target classes are malignant and benign. The UCI repository reports 569 instances and 30 features, while scikit-learn provides the same dataset through load_breast_cancer. Because the data is compact and entirely numeric, it is appropriate for demonstrating the complete classical ML lifecycle.

# 3. Problem Definition

The project problem is to classify a diagnostic sample into one of two classes based on numerical measurements extracted from cell-nuclei images. The input is a vector of 30 predictive features. The output is a binary class prediction. A major project challenge is that errors have unequal practical meaning in a medical context: a false negative can be more consequential than a false positive. Therefore, the workflow will not rely on accuracy alone. Recall, precision, F1-score, ROC-AUC and the confusion matrix will be reported.

# 4. Objectives and Success Criteria

Build a clean and reproducible Python ML pipeline.

Document data quality checks and feature-processing decisions.

Implement at least three baseline classification algorithms.

Use stratified train-test splitting and cross-validation.

Tune model hyperparameters using systematic experimentation.

Compare models using multiple classification metrics.

Package the final workflow so another user can reproduce it.

Document limitations and clearly separate educational results from clinical claims.

The primary technical success criterion is a strong validation ROC-AUC with balanced precision and recall, while avoiding data leakage. A secondary criterion is reproducibility: the same random seeds, preprocessing pipeline and evaluation procedure should produce equivalent results when the environment is recreated.

# 5. Dataset and Data Strategy

| Item | Planned approach |
| --- | --- |
| Source | UCI Machine Learning Repository / scikit-learn copy |
| Samples | 569 |
| Predictive features | 30 numeric features |
| Target | Binary classification: malignant / benign |
| Data split | 80% training, 20% test, stratified |
| Validation | 5-fold StratifiedKFold on training/development workflow |
| Data quality | Missing values, duplicates, scale ranges, target balance |
| Privacy | Use only public de-identified educational dataset |

# 6. Proposed End-to-End ML Pipeline

| Stage | Main activities |
| --- | --- |
| Problem framing | Define target, inputs, success metrics and limitations |
| Data acquisition | Load public dataset and record source/version |
| EDA | Shape, distributions, class balance, correlations and outliers |
| Preprocessing | Validate types, handle missing values, scale numeric variables |
| Feature engineering | Inspect redundant/correlated variables and assess selection options |
| Modeling | Logistic Regression, Decision Tree, Random Forest |
| Validation | Stratified split, k-fold CV, confusion matrix, ROC-AUC |
| Optimization | Grid/random search over controlled hyperparameters |
| Packaging | Pipeline, requirements, README and reproducible scripts |
| Deployment plan | Expose prediction service only as educational prototype |

# 7. Technology Stack

| Technology | Purpose |
| --- | --- |
| Python 3.x | Primary implementation language |
| pandas | Tabular data inspection and transformation |
| NumPy | Numerical operations |
| scikit-learn | Preprocessing, models, validation and tuning |
| Matplotlib | Visualization and diagnostic plots |
| Jupyter Notebook | Exploratory and documented experimentation |
| Git/GitHub | Version control and collaboration |
| joblib | Model serialization |
| Optional FastAPI/Streamlit | Prototype serving or user interface |

# 8. Project Methodology

The methodology follows a controlled sequence. First, the dataset is inspected before any modeling decisions are made. Second, transformations that learn parameters from data are fitted only on the training folds through a pipeline. Third, baseline models establish a performance reference. Fourth, cross-validation estimates stability. Fifth, hyperparameter tuning is performed against a selected validation metric. Finally, the untouched test set is used once for final comparison. This sequence reduces leakage and prevents the test set from becoming an informal tuning set.

# 9. Timeline and Milestones

| Week | Milestone | Deliverable |
| --- | --- | --- |
| 1 | Planning | Project strategy and architecture |
| 2 | Data preparation | Preprocessing and feature engineering report/code |
| 3 | Model implementation | Baseline models and documented code |
| 4 | Evaluation | Validation, metrics and error analysis |
| 5 | Optimization | Hyperparameter experiments and comparison |
| 6 | Final integration | End-to-end final report and reproducibility package |

# 10. Critical Path and Dependencies

The critical path is: dataset definition → data-quality analysis → preprocessing pipeline → baseline model → validation framework → optimization → final model selection → final report. A modeling task should not be treated as complete before the preceding data and validation decisions are documented. The optimization stage depends on a stable baseline and a fixed evaluation protocol. The final report depends on recorded experiment configurations and results.

# 11. Resource Requirements

| Resource | Requirement |
| --- | --- |
| Hardware | Standard laptop/desktop; no GPU required for the selected classical models |
| Software | Python, Jupyter, pandas, NumPy, scikit-learn, Matplotlib |
| Storage | Small local workspace; dataset is compact |
| Version control | Git and GitHub repository |
| Documentation | Microsoft Word for internship reports |

# 12. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data leakage | Invalidly optimistic results | Use train-only fitting through Pipeline and preserve test set |
| Class imbalance | Biased model | Use stratification and recall/precision/F1/ROC-AUC |
| Overfitting | Poor generalization | Cross-validation and controlled hyperparameter search |
| Feature redundancy | Unstable coefficients | Correlation review and regularization |
| Reproducibility failure | Cannot reproduce results | Fixed seeds, requirements file and documented commands |
| Clinical overinterpretation | Unsafe conclusions | Explicit educational-use disclaimer |

# 13. Testing and Quality Strategy

Testing will occur at three levels: data tests, pipeline tests and model tests. Data tests verify shape, data types, target values and missing-value counts. Pipeline tests verify that transformations run on unseen rows without manual intervention. Model tests verify output dimensions, class labels and probability ranges. Reproducibility tests rerun the training pipeline with the same random state and compare key metrics within a small tolerance.

# 14. Deployment Strategy

The deployment plan is intentionally lightweight. A trained scikit-learn Pipeline can be serialized with joblib. A small API or Streamlit interface can accept a feature vector and return a predicted class and probability. The deployed prototype must display an educational-use disclaimer and should not be represented as a clinical diagnostic system. In a real production medical setting, additional validation, governance, monitoring, security and regulatory processes would be required.

# 15. Strategic Roadmap

| Phase | Focus | Exit criterion |
| --- | --- | --- |
| Foundation | Problem, dataset and environment | Reproducible data load |
| Preparation | Cleaning and feature strategy | Validated preprocessing pipeline |
| Modeling | Baseline algorithms | Comparable baseline metrics |
| Evaluation | CV and error analysis | Stable evaluation protocol |
| Optimization | Search and experiment tracking | Selected configuration |
| Integration | Packaging and documentation | Runnable project repository |

# 16. Expected Outcomes

The expected outcome is a complete classical ML classification project with clear separation between data preparation, training and evaluation. The project should demonstrate that a Machine Learning Engineer can translate an abstract problem into a reproducible technical plan, justify resources and risks, and create a roadmap that supports later implementation. Performance numbers are deliberately treated as experimental outputs rather than predetermined targets.

# 17. Conclusion

Week 1 establishes the technical foundation for the six-week ML pipeline. The selected public dataset is sufficiently rich to demonstrate preprocessing, feature engineering, multiple classification models, validation and optimization while remaining computationally manageable. The next stage is to execute the data-understanding and preprocessing strategy defined here.

# References

UCI Machine Learning Repository. Breast Cancer Wisconsin (Diagnostic) dataset, Dataset ID 17, DOI: 10.24432/C5DW2B.

scikit-learn documentation. load_breast_cancer dataset loader and classification utilities.

Pedregosa, F. et al. (2011). Scikit-learn: Machine Learning in Python. Journal of Machine Learning Research, 12, 2825–2830.

Kuhn, M. and Johnson, K. Applied Predictive Modeling. Springer, 2013.

James, G., Witten, D., Hastie, T., Tibshirani, R. & Taylor, J. An Introduction to Statistical Learning. Springer.